Phoenix Platform

AI-First Resurrection Strategy

LLM-Accelerated Synthetic Porting of Phase 4 Assets

Supersedes Document 3 (Strategy Rethink)

Generated: 2026-03-07

Total Porting Effort: ~85 engineer-weeks | Annual SaaS: $5,000-25,000/yr (video infra only — feed/streaming licenses are required regardless of approach)

# Executive Summary

This document supersedes the previous Strategy Rethink (Document 3) with a fundamentally different approach: instead of purchasing SaaS tools to replace Phase 4 capabilities, we use LLM-accelerated synthetic porting to translate existing source code directly into Phoenix's Scala/Akka/Next.js stack.

The Core Thesis

You own the source code for GSTech (Node.js), RMX (Python/Django), Stella (Scala), Flip (Java), SBTech (mixed), and Argyll (Java/Flask). Modern LLMs (Claude, Codex) are exceptionally good at cross-language translation of business rules. Rather than paying $137-300K/yr for SaaS tools to replicate logic you already own, use AI to port that logic into a single, unified Scala/Akka + Next.js codebase.

Key Outcomes

| Metric | Previous (SaaS Hybrid) | New (AI-First Resurrection) |
| --- | --- | --- |
| Platforms to operate | 2 (Stella + Strapi) | 2 (Stella + Strapi) — unchanged |
| Annual SaaS cost | $137,000-300,000/yr | $5,000-25,000/yr (video infra only) |
| SaaS eliminated | N/A | $45,000-207,000/yr saved |
| Engineering effort (27 reuse items) | ~107.5 engineer-weeks | ~85 engineer-weeks |
| Tech stacks in production | Scala + Node.js (Strapi) + SaaS APIs | Scala + Node.js (Strapi only) |
| Data sovereignty | Split across 6-8 SaaS vendors | 100% internal (except video CDN + feeds) |
| Compliance documentation | Manual audit trail | LLM-generated logic mapping per module |

Three Strategic Pillars

A. LLM-Accelerated Synthetic Porting — Convert GSTech (Node) and RMX (Python) business logic into Scala/Akka actors and Next.js components. Saves ~$200K/yr in OpEx and keeps data internal.

B. Deploy + AI-Refactor Stella — The strongest legacy asset shares Phoenix's Scala/Akka stack. AI tools modernize Akka patterns, align Kafka schemas, and eliminate the Flink dependency.

C. Compliance-First Documentation — For every compliance-critical port (AML, State Compliance), the LLM generates logic mapping documents alongside the code, showing regulators exactly how approved logic maps to resurrected code.

# LLM-Accelerated Synthetic Porting Methodology

Synthetic porting is the process of using LLMs to translate business logic from one language/framework to another while preserving behavior. This is NOT a naive line-by-line translation — it is a semantic translation that understands the domain patterns and maps them to idiomatic target-language constructs.

## Translation Patterns

The following patterns have high LLM translation fidelity:

| Source Pattern | Target Pattern | LLM Fidelity | Notes |
| --- | --- | --- | --- |
| Express routes / middleware | Akka HTTP directives / routes | Very High | Near 1:1 structural mapping |
| Node.js event emitters | Akka Actor message handlers | High | Event → Message, Handler → Receive |
| Mongoose / Sequelize models | Slick table mappings | High | Schema + query translation |
| Kafka consumers (kafkajs) | Akka Streams Kafka consumers | Very High | Alpakka Kafka maps directly |
| Django ORM models | Slick table mappings | High | Model → TableQuery, QuerySet → Slick query |
| Django REST views | Akka HTTP routes | High | Serializer → JSON codec, View → Route |
| Celery tasks | Akka Scheduler / typed actors | Medium-High | Async task → scheduled actor message |
| Java Spring / Maven | Scala / SBT | Very High | Same JVM, direct type mapping |
| Flink DataStream API | Akka Streams flow DSL | Medium-High | Stream topology maps well |
| Python business rules | Scala case classes + pattern matching | High | If/elif → match/case, dict → case class |
| React components (JS) | React components (TSX/Next.js) | Very High | Minimal transformation needed |

## Porting Pipeline (Per Module)

For each module being ported, follow this 6-step pipeline:

1. EXTRACT — Identify the source module boundary. Map all entry points, dependencies, data models, and side effects.

2. SPECIFY — Generate a behavioral specification from the source code. LLM reads the source and produces: function signatures, state transitions, error handling rules, data invariants.

3. TRANSLATE — LLM translates the business logic to target language/framework. Human reviews for domain correctness, not syntax.

4. TEST — LLM generates behavioral equivalence tests. Same inputs → same outputs across source and target implementations.

5. INTEGRATE — Wire the translated module into Phoenix's bounded contexts, event bus, and persistence layer.

6. DOCUMENT — For compliance-critical modules, LLM generates logic mapping documents showing old → new correspondence.

## Acceleration Estimates

Based on industry benchmarks for AI-assisted code translation:

| Translation Type | Manual Effort | LLM-Assisted Effort | Speedup |
| --- | --- | --- | --- |
| Node.js → Scala (business rules) | 6-8 weeks | 3-4 weeks | ~2x |
| Python/Django → Scala (domain logic) | 5-7 weeks | 2.5-3.5 weeks | ~2x |
| Java → Scala (same JVM) | 4-6 weeks | 1.5-2 weeks | ~3x |
| Scala → Scala (pattern modernization) | 3-4 weeks | 1.5-2 weeks | ~2x |
| React JS → Next.js/TSX | 2-3 weeks | 1-1.5 weeks | ~2x |
| K8s/Helm/Terraform adaptation | 2-3 weeks | 1 week | ~2.5x |
| Compliance doc generation | 4-6 weeks | 1.5-2 weeks | ~3x |

These estimates assume: (a) experienced Scala engineer reviews LLM output, (b) source code is well-structured with clear module boundaries, (c) LLM has full context window access to source modules.

# Platform-by-Platform Analysis

## Platform A: GSTech / Idefix → Synthetic Port to Scala/Akka

Source: Node.js / Express / Lerna / Kafka / PostgreSQL / Redis

Target: Scala / Akka HTTP / Akka Streams / Kafka / PostgreSQL

Gaps Covered: 15

Total Effort: 30-40 engineer-weeks (with LLM acceleration, down from 60-85 weeks manual rebuild)

Approach: LLM-Accelerated Synthetic Porting — use Claude/Codex to translate GSTech Node.js business logic into Phoenix's Scala/Akka stack

### Phased Execution

Phase 1 (Weeks 1-4): Low-complexity ports — Rate Limiting, Push Notifications, Behavior Tracking, Distributed Tracing. Quick wins that prove the porting pipeline.

Phase 2 (Weeks 5-12): Medium-complexity ports — Campaigns, A/B Testing, Recommendations, Promo Analytics (both), Ticketing. Core engagement and analytics domain.

Phase 3 (Weeks 13-22): High-complexity ports — Payments, Withdrawals, CS Dashboard. Financial domain with stateful actors.

Phase 4 (Weeks 23-34): Compliance-critical ports — AML Monitoring, State Compliance Engine. Requires parallel documentation generation for DGE. Longest lead time.

### Gap Details

| Gap | New Disposition | Complexity | Rationale |
| --- | --- | --- | --- |
| Push Notifications | LLM Port to Scala | Low | Notification dispatch is stateless business logic — ideal for direct translation. Node.js event emitters → Akka Actors. |
| Email / SMS Campaigns | LLM Port to Scala | Medium | Campaign scheduling, template engine, segment evaluation. GSTech has 23 report types + segment engine. Port campaign orchestration to Akka scheduler + template DSL. |
| A/B Testing Infrastructure | LLM Port to Scala | Medium | Feature flag evaluation, experiment assignment, event collection. GSTech has working implementation. Port to Scala library consumed by all Phoenix services. |
| User Behavior Tracking | LLM Port to Scala | Low-Medium | Event collection + Kafka pipeline. GSTech already uses Kafka — translate Node consumers to Akka Streams consumers. Near 1:1 mapping. |
| Personalized Recommendations | LLM Port to Scala | Medium | GSTech segment engine (23 report types, behavioral segmentation). Port segmentation logic to Scala, recommendation scoring to Akka service. |
| Promo Analytics (Admin) | LLM Port to Scala | Medium | Report generators + campaign performance tracking. Port analytics aggregation logic to Scala; build Next.js admin views. |
| Promo Analytics (Backoffice) | LLM Port to Scala | Medium | Same analytics engine, different view layer. Port alongside admin analytics. |
| Customer Support Dashboard | LLM Port to Scala + Next.js | Medium-High | GSTech tickets module + user lookup. Port ticket state machine to Akka actors, build React admin in Next.js. Avoid $55-115/agent/mo Zendesk cost. |
| Ticketing System | LLM Port to Scala + Next.js | Medium | Ticket CRUD, status tracking, assignment. Straightforward stateful logic — excellent fit for Akka Persistence. Port alongside CS Dashboard. |
| API Rate Limiting / Throttling | LLM Port to Scala | Low | Middleware pattern. GSTech rate-limiting middleware + Kong configs → Akka HTTP directive. Near-trivial translation. |
| Distributed Tracing | LLM Port + Self-Host | Low-Medium | GSTech Datadog integration patterns → OpenTelemetry SDK for Scala. Use existing Phase 4 Prometheus/Grafana manifests. Self-host saves $15-34/host/mo. |
| Multi-Payment-Method Support | LLM Port to Scala | High | Payment orchestration, provider abstraction, retry logic. Complex but well-defined business rules. Port provider abstractions to Scala traits/actors. |
| Instant Withdrawals | LLM Port to Scala | High | Withdrawal state machine, fraud checks, provider routing. Port alongside payment orchestration — shared domain model. |
| AML Transaction Monitoring | LLM Port to Scala (COMPLIANCE-CRITICAL) | High | Transaction pattern detection, SAR filing logic, threshold monitoring. REQUIRES logic mapping documentation for DGE. Port with full audit trail generation. |
| State-by-State Compliance Engine | LLM Port to Scala (COMPLIANCE-CRITICAL) | Very High | Jurisdiction rule engine, geo-fencing, regulatory requirement matrix. HIGHEST risk item. Requires parallel logic mapping docs + regulator-ready audit trail. |

Savings: ~$80-180K/yr SaaS eliminated (Customer.io, Statsig, PostHog, Zendesk, Datadog)

LLM Acceleration: 2-3x faster than manual rewrite. LLMs excel at Node→Scala translation of business rules, especially: Express routes → Akka HTTP routes, Node event handlers → Akka Actor message handlers, Mongoose/Sequelize models → Slick table mappings, Kafka consumers → Akka Streams consumers.

### Compliance Documentation Strategy (DGE)

For each compliance-critical module, the LLM generates THREE artifacts simultaneously: (1) Scala implementation, (2) Logic Mapping Document showing line-by-line correspondence between original Node.js and new Scala, (3) Test suite proving behavioral equivalence.

DGE Deliverables:

- Logic Mapping Matrix: Old function → New function, with behavioral proof

- Regression Test Suite: Input/output equivalence tests for every compliance rule

- Change Impact Assessment: What changed, what didn't, why

- Audit Trail: Git commits tagged with compliance ticket IDs, LLM prompts logged

## Platform B: Stella / Waysun → Deploy + AI-Assisted Modernization

Source: Scala / Play / Flink / Akka / Kafka / PostgreSQL

Target: Scala / Akka HTTP / Akka Streams / Kafka / PostgreSQL (aligned with Phoenix)

Gaps Covered: 5

Total Effort: 12-16 engineer-weeks (with LLM acceleration)

Approach: Deploy Stella as companion microservices, then AI-refactor to modernize and align with Phoenix

### Phased Execution

Phase 1 (Weeks 1-3): Deploy Stella as-is alongside Phoenix. Verify Kafka topic compatibility, shared PostgreSQL access patterns.

Phase 2 (Weeks 4-8): AI-assisted refactoring — upgrade Akka patterns, align serialization formats, modernize Play→Akka HTTP where needed. LLM generates migration code + tests.

Phase 3 (Weeks 9-12): Eliminate Flink — port streaming jobs to Akka Streams. Ingest Flip's Java competition algorithms via LLM Java→Scala translation.

Phase 4 (Weeks 13-16): Deep integration — shared user identity, event bus alignment, admin UI hooks into Phoenix Next.js dashboard.

### Gap Details

| Gap | New Disposition | Complexity | Rationale |
| --- | --- | --- | --- |
| Loyalty / Rewards Program | Deploy + AI Refactor | Low | Same tech stack. Use LLM to upgrade Akka patterns to latest version, align with Phoenix conventions. |
| Leaderboards | Deploy + AI Refactor | Low | Production-tested. Use LLM to modernize Akka serialization and ensure Kafka schema compatibility. |
| Missions / Challenges | Deploy + AI Refactor | Medium | Achievement engine needs sports-betting event triggers. LLM can generate the bet-event → achievement mapping layer. |
| Contests / Pick'em Games | Deploy + AI Refactor | Medium | Competition matching + scoring. Also ingest Flip's unique algorithms (challenge matching, booster system) via LLM translation from Java. |
| User Behavior Tracking (Flink) | AI Refactor to Akka Streams | Medium | Migrate Flink jobs to Akka Streams to eliminate Flink cluster. LLM translates Flink DataStream API → Akka Streams flow DSL. |

Savings: Avoids $50-200K/yr loyalty SaaS (Talon.One/Antavo). Eliminates Flink cluster ops.

LLM Acceleration: 1.5-2x faster. Scala→Scala refactoring is LLM's sweet spot: same language, different patterns. Flink→Akka Streams is well-documented transformation.

## Platform C: RMX Rewards → Synthetic Port to Scala/Next.js

Source: Python / Django / DRF / Celery / PostgreSQL / Redis

Target: Scala / Akka HTTP / Next.js (React) / PostgreSQL

Gaps Covered: 2

Total Effort: 5-7 engineer-weeks (with LLM acceleration, down from 10-14 weeks manual)

Approach: LLM-translate Django business logic to Scala/Akka, React frontend to Next.js components

### Phased Execution

Phase 1 (Weeks 1-3): Port referral engine — Django models → Slick tables, DRF views → Akka HTTP routes, Celery tasks → Akka scheduler. LLM generates the full translation.

Phase 2 (Weeks 4-6): Port CS portal — React components adapt to Next.js, Django API → Scala endpoints. Merge with GSTech CS dashboard port.

### Gap Details

| Gap | New Disposition | Complexity | Rationale |
| --- | --- | --- | --- |
| Referral Program | LLM Port to Scala | Medium | RMX has multi-tier MPPT referral tree — no SaaS matches this. Port Django referral logic to Scala actors. Preserve the unique tree structure. |
| Customer Support Portal | LLM Port to Scala + Next.js | Medium | Django views + React frontend → Scala API + Next.js frontend. Port user-facing support flows alongside GSTech CS Dashboard (shared domain). |

Savings: ~$5-15K/yr SaaS eliminated (GrowSurf/Friendbuy + partial Zendesk). Retains unique MPPT referral tree.

LLM Acceleration: 2x faster. Python→Scala is one of the most well-supported LLM translation paths. Django ORM → Slick is near-mechanical.

## Platform D: Flip Leaderboard → Algorithm Extraction Only (No Deploy)

Source: Java / Maven / Apache Storm / Kafka

Target: Scala (algorithms absorbed into Stella)

Gaps Covered: 1

Total Effort: 1-2 engineer-weeks

Approach: Extract unique algorithms only — LLM translates Java competition logic to Scala for use in Stella

### Phased Execution

Phase 1 (Week 1): Identify unique Flip algorithms not in Stella. LLM translates Java → Scala. Integrate as Stella modules.

### Gap Details

| Gap | New Disposition | Complexity | Rationale |
| --- | --- | --- | --- |
| Leaderboards / Missions / Contests | Algorithm Extraction via LLM | Low | Extract unique Flip algorithms (challenge matching, booster scoring) and LLM-translate Java → Scala. Feed into Stella's competition engine. |

Savings: Avoids standing up Apache Storm cluster ($2-4K/mo)

LLM Acceleration: 3x faster. Java→Scala is nearly mechanical — same JVM, similar type systems.

## Platform E: SBTech Integration → Extract Akka Components into Phoenix

Source: Python / Java / Akka / TypeScript (mixed utilities)

Target: Scala / Akka (native Phoenix components)

Gaps Covered: 3

Total Effort: 14-18 engineer-weeks

Approach: Akka components extract natively. LLM ports Python/TS/Java utilities to Scala. Absorb NiFi settlement logic.

### Phased Execution

Phase 1 (Weeks 1-4): Extract Akka price pump directly into Phoenix. Minimal adaptation needed.

Phase 2 (Weeks 5-10): LLM-port Python/TS feed adapters to Scala. Build unified feed processing pipeline.

Phase 3 (Weeks 11-16): Build settlement validation as Akka Streams pipeline (replacing NiFi). Multi-source reconciliation logic.

### Gap Details

| Gap | New Disposition | Complexity | Rationale |
| --- | --- | --- | --- |
| Automated Odds Adjustment | Extract + LLM Port non-Akka parts | Medium | Akka price pump extracts directly. Python/TS feed adapters → LLM port to Scala. |
| Live Odds Updates | Extract + LLM Port | Medium | Real-time feed processing. Akka components are native; port remaining utilities to Scala. |
| Multi-Source Settlement Validation | Extract + LLM Port (absorb NiFi logic) | High | Settlement reconciliation across multiple feed sources. Port NiFi workflow logic (Platform I) into Akka Streams pipeline. |

Savings: Eliminates NiFi cluster ($1.5-3K/mo). Feed licensing ($50-200K/yr) required regardless.

LLM Acceleration: 1.5x faster. Mixed-language ports (Python+TS+Java→Scala) benefit from LLM multi-language comprehension.

## Platform F: Cloud Infrastructure → Extract Configs + Self-Host Monitoring

Source: Kubernetes / Helm / Terraform / GitHub Actions / Prometheus / Grafana

Target: Same tools, adapted for Phoenix topology

Gaps Covered: 2

Total Effort: 4-6 engineer-weeks

Approach: Infrastructure-as-code — extract and adapt deployment configs. Self-host monitoring from Phase 4 manifests.

### Phased Execution

Phase 1 (Weeks 1-2): LLM adapts K8s manifests and Helm charts for Phoenix services.

Phase 2 (Weeks 3-5): Deploy Prometheus + Grafana from Phase 4 configs. Add OpenTelemetry instrumentation.

### Gap Details

| Gap | New Disposition | Complexity | Rationale |
| --- | --- | --- | --- |
| CI/CD Pipeline | Extract + LLM Adapt | Low | K8s manifests + Helm charts + Terraform modules. LLM adapts to Phoenix service names and topology. |
| Distributed Tracing (self-host) | Self-Host (Prometheus + Grafana) | Low-Medium | Phase 4 has production Prometheus/Grafana configs. Deploy self-hosted stack instead of paying Datadog $15-34/host/mo. |

Savings: ~$10-30K/yr monitoring SaaS eliminated (self-hosted Prometheus/Grafana vs Datadog/Grafana Cloud)

LLM Acceleration: 2x faster. YAML/HCL adaptation is one of LLM's strongest capabilities.

## Platform G: SportNation CMS → Deploy Strapi (Unchanged)

Source: Strapi 4.5.3 / React 18

Target: Strapi 4.5.3 / React 18 (as-is deployment)

Gaps Covered: 1

Total Effort: 2-3 engineer-weeks

Approach: Straightforward deployment — no AI porting needed. Strapi is already a modern headless CMS.

### Phased Execution

Phase 1 (Weeks 1-2): Deploy Strapi + PostgreSQL. Connect to Phoenix frontend via API.

### Gap Details

| Gap | New Disposition | Complexity | Rationale |
| --- | --- | --- | --- |
| Content Management (Marketing) | Deploy Strapi (unchanged) | Minimal | Cheapest option, already works. No porting needed. Deploy as standalone headless CMS. |

Savings: Avoids $1.2-10K/yr headless CMS SaaS

LLM Acceleration: N/A — deployment, not porting

## Platform H: Argyll Video → LLM Port API Layer + Self-Host or Lean SaaS

Source: Java / Maven / Flask / Scrapy

Target: Scala / Akka HTTP (video orchestration layer)

Gaps Covered: 1

Total Effort: 4-6 engineer-weeks

Approach: Port the orchestration/API layer, use commodity video infrastructure

### Phased Execution

Phase 1 (Weeks 1-3): LLM-port Argyll's Java video API to Scala/Akka HTTP.

Phase 2 (Weeks 4-5): Integrate Cloudflare Stream or Mux for transcoding/CDN. Sports streams still require IMG Arena/Genius Sports licensing.

### Gap Details

| Gap | New Disposition | Complexity | Rationale |
| --- | --- | --- | --- |
| Live Streaming Integration | LLM Port orchestration + lean provider | Medium | Port Argyll's video API design and transcoding orchestration logic to Scala. Use lean video provider (Cloudflare Stream at $1/1K min) for infrastructure, but own the orchestration logic. |

Savings: Video infrastructure SaaS still needed at $5-25K/yr (reduced tier — you own orchestration). Sports streaming licensing required regardless.

LLM Acceleration: 2x faster. Java→Scala is near-mechanical on JVM.

# Consolidated Execution Plan

All 27 reuse items now follow a single strategy: LLM-accelerated porting into Phoenix's unified Scala/Akka + Next.js stack. Only 2 platforms deploy standalone (Stella + Strapi).

## Revised Gap Disposition (All 55 Gaps)

| Disposition | Count | Description |
| --- | --- | --- |
| LLM Port to Scala/Akka | 20 | GSTech (15) + RMX (2) + SBTech non-Akka (2) + Argyll (1) business logic translated to Phoenix stack |
| Deploy + AI Refactor | 5 | Stella modules deployed alongside Phoenix, AI-modernized |
| Extract Directly | 4 | SBTech Akka components + Cloud Infra configs (already same tech) |
| Deploy As-Is | 1 | Strapi CMS (unchanged) |
| Algorithm Extraction | 1 | Flip unique algorithms → absorbed into Stella |
| Expand Existing Phoenix | 6 | Features Phoenix already partially has |
| Build New | 17 | No Phase 4 source exists (SGP UI, mobile apps, etc.) |
| Defer | 1 | Fantasy/DFS engine (market timing) |

## Master Timeline

| Phase | Weeks | Platforms | Key Deliverables |
| --- | --- | --- | --- |
| Quick Wins | 1-4 | F (Infra), G (Strapi), D (Flip) | CI/CD pipeline, CMS live, Flip algorithms extracted |
| Stella Deploy | 1-8 | B (Stella) | Loyalty + leaderboards live, Flink→Akka migration started |
| GSTech Port Phase 1 | 1-4 | A (GSTech low-complexity) | Rate limiting, push, behavior tracking, tracing ported |
| GSTech Port Phase 2 | 5-12 | A (GSTech medium-complexity) | Campaigns, A/B testing, recommendations, analytics ported |
| RMX Port | 5-10 | C (RMX) | Referral engine + CS portal ported |
| SBTech Extract | 5-16 | E (SBTech) | Odds pipeline + settlement validation in Phoenix |
| Video Integration | 8-13 | H (Argyll) | Video orchestration layer + Cloudflare Stream |
| Stella Deep Integration | 9-16 | B (continued) | Full Flink elimination, admin UI integration |
| GSTech Port Phase 3 | 13-22 | A (GSTech high-complexity) | Payments, withdrawals, CS dashboard ported |
| Compliance Ports | 23-34 | A (GSTech compliance) | AML + State Compliance with DGE documentation |

Total timeline: ~34 engineer-weeks of porting effort spread across ~8-9 calendar months with parallelization. Compliance-critical items intentionally last to accumulate testing confidence.

# SaaS Elimination Analysis

The previous Strategy Rethink recommended $137-300K/yr in SaaS tools. This section shows what is eliminated and what remains.

## SaaS Costs Eliminated

| SaaS Tool | Was (Annual) | Replaced By |
| --- | --- | --- |
| Customer.io / Braze (campaigns) | $2,000-10,000/yr | LLM-ported from GSTech |
| Statsig / PostHog (A/B testing) | $0-10,000/yr | LLM-ported from GSTech |
| PostHog / Mixpanel (analytics) | $0-20,000/yr | LLM-ported from GSTech |
| Zendesk / Freshdesk (support) | $5,000-30,000/yr | LLM-ported from GSTech+RMX |
| Datadog / Grafana Cloud (monitoring) | $10,000-30,000/yr | Self-hosted from Phase 4 configs |
| GrowSurf / Friendbuy (referral) | $2,400-7,200/yr | LLM-ported from RMX (unique MPPT) |
| Talon.One / Antavo (loyalty) | $25,000-100,000/yr | Stella deployed directly |

Total annual SaaS eliminated: $45,000-207,000/yr

## Remaining External Costs (Required Regardless of Approach)

| Cost Item | Annual Estimate | Why Required |
| --- | --- | --- |
| Video CDN (Cloudflare Stream / Mux) | $5,000-25,000 | Transcoding + CDN infrastructure — not business logic |
| Sports streaming (IMG Arena / Genius Sports) | $50,000-200,000 | Licensed sports content — cannot be self-built |
| Data feeds (Sportradar / BetRadar) | $50,000-200,000 | Odds + settlement data — industry-standard licensing |

These costs are infrastructure and licensing costs that exist regardless of whether you use SaaS, deploy Phase 4 code, or build from scratch. They are NOT business logic replaceable by porting.

## 5-Year TCO Comparison

|  | SaaS Hybrid (Document 3) | AI-First Resurrection (This Document) |
| --- | --- | --- |
| Year 1 Engineering | 107.5 wks × $3K = $322K | 85 wks × $3K = $255K |
| Year 1 SaaS | $137-300K | $5-25K (video only) |
| Year 1 Total | $459-622K | $280K-290K |
| Years 2-5 SaaS (cumulative) | $548K-1.2M | $20-100K |
| 5-Year Total Cost | $1.0M-1.8M | $355K-380K |
| Data Sovereignty | Split across 6-8 vendors | 100% internal |
| Vendor Lock-in Risk | High (6-8 SaaS dependencies) | None (you own all code) |

# Compliance Documentation Strategy

The highest-risk items in this resurrection are the compliance-critical modules: AML Transaction Monitoring and the State-by-State Compliance Engine. Both were previously approved by the NJ DGE in their original GSTech form. The porting process must demonstrate behavioral equivalence to regulators.

## The DGE Challenge

The NJ Division of Gaming Enforcement approved the original GSTech compliance logic. When we port this logic to Scala, we must demonstrate that the new implementation preserves the exact same compliance behavior. This is both a technical and regulatory documentation challenge.

## LLM-Generated Compliance Artifacts

For each compliance module, the LLM generates four deliverables in parallel with the code:

### 1. Logic Mapping Matrix

A line-by-line correspondence document showing: Original GSTech function → New Phoenix/Scala function, with behavioral proof (same inputs produce same outputs). Format: spreadsheet with columns for Source File, Source Function, Source Logic, Target File, Target Function, Target Logic, Equivalence Test ID.

### 2. Behavioral Equivalence Test Suite

Automated tests that run both the original Node.js code and the new Scala code against identical inputs, asserting identical outputs. This provides machine-verifiable proof of behavioral preservation. Test categories: threshold detection, pattern matching, SAR filing triggers, jurisdiction boundary checks, time-window calculations.

### 3. Change Impact Assessment

A document listing every intentional change (e.g., performance improvements, security hardening) with justification. Regulators need to know what changed AND what stayed the same. The LLM generates this by diff-ing the behavioral spec against the implementation.

### 4. Audit Trail

Every LLM-assisted translation is logged: the prompt, the source code context, the generated output, and the human review decision. Git commits are tagged with compliance ticket IDs. This creates a complete chain of custody from original approved code to new implementation.

## Recommended Execution

Compliance ports are scheduled LAST (Weeks 23-34) intentionally. This allows the team to: build confidence with non-compliance ports first, refine the LLM porting pipeline on lower-risk modules, accumulate a library of proven translation patterns, and establish the documentation generation workflow before applying it to the highest-stakes modules.

Estimated compliance porting effort: 10-14 engineer-weeks (including documentation generation). Without LLM assistance, the same documentation would take 20-30 weeks to produce manually.

# Risks and Assumptions

## Risks

| Risk | Severity | Mitigation |
| --- | --- | --- |
| LLM translation fidelity — subtle business logic errors | High | Behavioral equivalence tests for every ported module. Human review of all LLM output. Start with low-risk modules to calibrate. |
| Compliance port rejected by DGE | Critical | Logic mapping documents + equivalence tests provide machine-verifiable proof. Engage DGE early with approach documentation. |
| GSTech source code quality too poor for automated translation | Medium | Inspect GSTech code quality early (Phase 1 quick wins serve as probe). Fall back to manual rewrite for specific modules if needed. |
| Scala engineer availability — specialized skill | Medium | LLM reduces Scala expertise requirement — generated code needs review, not authoring. Consider Scala consultants for peak phases. |
| Stella deployment reveals hidden dependencies | Medium | Deploy Stella in isolation first (Phase 1). Validate all Kafka topics and DB schemas before integration. |
| LLM context window limits for large modules | Low-Medium | Break large modules into bounded functions. Use Claude's 200K context for larger files. Chain translations across multiple sessions. |
| Timeline compression — 34 weeks is aggressive | Medium | Parallelize: Stella + GSTech Phase 1 + Infra run simultaneously. Add buffer weeks. Non-compliance items can slip without regulatory impact. |

## Assumptions

1. GSTech, RMX, Stella, Flip, SBTech, and Argyll source code is complete and runnable (or at minimum, readable with clear business logic).

2. Claude/Codex maintain current or improved cross-language translation capabilities throughout the project.

3. At least 2 experienced Scala engineers are available to review LLM-generated code (they review, not author).

4. NJ DGE will accept logic mapping documentation as evidence of behavioral equivalence for the compliance port.

5. Phoenix's existing Akka/Kafka infrastructure can absorb the ported modules without major architectural changes.

6. Feed licensing costs (Sportradar, IMG Arena) are budgeted separately and not impacted by the porting approach.

## What Stays the Same from Document 3

The 28 gaps NOT covered by Phase 4 reuse (17 Build New, 6 Expand Existing, 1 Defer, plus 4 SBTech-extract already planned) are unchanged. This document only revises the approach for the 27 items previously tagged as 'Reuse Directly' or 'Reuse with Refactor'.