Phoenix Definitive

Architecture & Strategy Plan

Document 6: Incorporating the Seven Directives

Go Microservices  |  LLM-Accelerated Porting  |  Bot-First Prediction Market

March 2026  |  CONFIDENTIAL

# Table of Contents

# Executive Summary

This document captures the definitive architecture and strategy decisions for the Phoenix Bot-First Prediction Market Platform. It supersedes all prior documents (Documents 1-5) by incorporating seven strategic directives issued by the CPO after reviewing the Strategy Alignment Analysis.

The Fundamental Shift: The platform will be refactored from Scala/Akka to Go as its primary backend language. Go provides superior concurrency primitives (goroutines, channels), simpler deployment (single binary), faster compilation, and a more natural fit for microservices and real-time event processing in prediction markets.

Architecture Model: Full microservices architecture. Stella is retained as an independent microservice (not absorbed into Phoenix). The monolithic Scala core will be decomposed into Go microservices communicating via Kafka and gRPC.

Porting Philosophy: Dual-method approach combining LLM-accelerated synthetic porting (Claude/Codex translating business logic into Go) with code archaeology (extracting domain rules, schemas, and operational decision tables from Phase 4 sources).

Buy vs Build: Observability and Customer Support are purchased externally. Everything else is built, ported, or extracted. Strapi CMS runs on the free community tier with a 6-month sunset. A/B Testing is ported from Phase 4 or uses a free-tier solution.

# The Seven Directives

The following directives were issued by the CPO after reviewing the Strategy Alignment Analysis (Document 5). They represent the definitive strategic decisions for the platform.

## Directive 1: Microservices Architecture

Decision: Evolve the monolith to a full microservices architecture. Keep Stella as an independent microservice.

Impact: Stella is NOT absorbed into Phoenix. It runs as a separate service with its own deployment, scaling, and data store. Phoenix core decomposes into bounded-context microservices.

Supersedes: Document 5 recommended a hybrid deploy-then-absorb approach with a Month-12 sunset for Stella. That recommendation is withdrawn.

## Directive 2: Strapi CMS: Free Community, 6-Month Sunset

Decision: Use the free community version of Strapi with a goal to sunset it in 6 months.

Impact: Zero licensing cost. Strapi serves as a bridge CMS during the transition. By Month 6, all CMS functionality migrates to a Phoenix-native Go microservice.

Supersedes: Document 5 recommended a 12-month sunset. Accelerated to 6 months.

## Directive 3: Observability: Buy Externally

Decision: Place Observability in the buy externally bucket.

Impact: Use a managed observability platform (e.g., Grafana Cloud free tier, Datadog, or equivalent). No self-hosted Prometheus/Grafana stack. Removes 4-6 weeks of infrastructure build.

Supersedes: Document 5 recommended self-hosting initially. Overridden to buy.

## Directive 4: Customer Support: Buy Externally

Decision: Place Customer Support in the buy externally bucket.

Impact: Use an external support platform (e.g., Intercom, Zendesk, or equivalent). Focus engineering effort on core prediction market functionality.

Supersedes: Aligned with Document 5 recommendation. Confirmed.

## Directive 5: Go Replaces Scala/Akka (MAJOR)

Decision: Refactor everything into Go. Scala/Akka is the wrong backend language for this type of application.

Impact: This is the single largest architectural decision. ALL backend services will be written in Go. The existing Scala/Akka codebase is treated as source material for business logic extraction, not as a runtime target. All LLM-porting targets change from Scala/Akka to Go. The existing Go gateway becomes the architectural template.

Supersedes: ALL prior documents assumed Scala/Akka as the primary backend. This directive invalidates that assumption across Documents 1-5.

## Directive 6: A/B Testing: Port or Free Tier

Decision: For A/B Testing, port it from Phase 4 or use a free tier solution.

Impact: Either LLM-port the SportNation A/B testing logic into Go, or use a free-tier feature flagging service (e.g., Unleash OSS, Flagsmith community). No paid SaaS.

Supersedes: Document 5 recommended buying initially, then porting later. Overridden to port-first or free tier.

## Directive 7: Dual Porting Philosophy

Decision: Use both synthetic porting and code archaeology.

Impact: For each Phase 4 module, the approach is determined by code quality: high-quality, well-structured code gets synthetic ported via LLM; legacy or poorly-structured code gets archaeologically mined for rules and schemas, then rebuilt in Go.

Supersedes: Aligned with Document 5 recommendation. Confirmed.

# Target Architecture: Go Microservices

The Phoenix platform adopts Go as its sole backend language, organized as a constellation of microservices communicating via Kafka (async events) and gRPC (sync calls). The frontend remains React/Next.js. The existing Go gateway serves as the architectural template for all new services.

## Why Go Over Scala/Akka

The decision to move to Go is grounded in practical engineering considerations specific to prediction market and sportsbook platforms:

| Dimension |  | Go Advantage |  | Scala/Akka Limitation |
| --- | --- | --- | --- | --- |
| Concurrency Model | Go | Goroutines + channels provide lightweight, intuitive concurrency. A single Go binary can handle millions of concurrent connections with minimal memory overhead. | Scala | Akka actors are powerful but complex. The actor model requires significant mental overhead, and Akka Persistence adds operational complexity with event-sourcing journals. |
| Deployment | Go | Single static binary. No JVM, no classpath issues, no SBT build times. Container images are ~10-20MB. | Scala | Requires JVM runtime, fat JARs, complex SBT builds. Container images are 200MB+. Cold start times are 5-30 seconds. |
| Compilation | Go | Sub-second incremental compilation. Full project builds in seconds. | Scala | Notoriously slow. SBT builds can take minutes. Incremental compilation is fragile. |
| Hiring & Onboarding | Go | Simpler language with a smaller surface area. New developers are productive in days, not weeks. | Scala | Steep learning curve (implicits, type classes, Akka streams, actor supervision). Finding experienced Scala/Akka developers is difficult and expensive. |
| Real-Time Performance | Go | Low-latency garbage collector (sub-millisecond pauses). Excellent for WebSocket connections, live odds streaming, and event processing. | Scala | JVM GC can cause unpredictable pauses (10-100ms). Tuning GC for low-latency workloads requires deep JVM expertise. |
| Microservices Fit | Go | Go was designed for distributed systems. Standard library includes production-grade HTTP servers, gRPC support, and excellent tooling for service-to-service communication. | Scala | Akka HTTP is capable but adds framework-level complexity. The Akka ecosystem creates tight coupling between services. |

## Microservices Decomposition

The Phoenix monolith decomposes into the following Go microservices, aligned with the platform's bounded contexts:

| Service | Domain | Lang | Responsibility | Source |
| --- | --- | --- | --- | --- |
| phoenix-gateway | API Gateway & Auth | Go | HTTP/gRPC routing, JWT validation, rate limiting, WebSocket proxy | Existing Go gateway (expand) |
| phoenix-market-engine | Market Management | Go | Market creation, odds calculation, SGP/parlays, liability engine | Greenfield (core IP) |
| phoenix-betting-engine | Bet Processing | Go | Bet placement, validation, settlement, cashout | Port from Scala (LLM) |
| phoenix-wallet | Payments & Wallet | Go | Deposits, withdrawals, balance management, transaction ledger | Port from Scala (LLM) |
| phoenix-user | User Management | Go | Registration, KYC, profiles, preferences, responsible gaming | Port from Scala (LLM) |
| phoenix-events | Event Processing | Go | Live data ingestion, score updates, event state machine | Port from Scala (LLM) |
| phoenix-retention | Engagement & Rewards | Go | Promotions, bonuses, loyalty, achievement tracking | Port from GSTech/RMX (LLM) |
| phoenix-compliance | Regulatory & AML | Go | AML screening, geo-fencing, state compliance, audit trails | Port from Scala + GSTech (LLM) |
| phoenix-analytics | Analytics & Personalization | Go | User behavior tracking, recommendation engine, reporting | Port from GSTech (LLM) |
| phoenix-settlement | Settlement & Audit | Go | Result verification, multi-source settlement, audit trails | Greenfield (core IP) |
| phoenix-social | Social & Competitive | Go | Leaderboards, social feeds, copy trading, friend challenges | Port from Flip + Greenfield |
| phoenix-notification | Notifications | Go | Push, email, SMS, in-app notifications, templates | Port from GSTech (LLM) |
| stella-engagement | Stella Microservice | Scala/Flink | Event ingestion, rule engine, wallet, virtual store (retained as-is) | Deploy + AI Refactor |
| phoenix-cms | Content Management | Go | Content API, page builder, editorial workflow (replaces Strapi at Month 6) | Greenfield |

Note: Stella retains its Scala/Flink stack as the sole exception, running as an independent microservice. It is the only non-Go backend service.

# Revised Porting Methodology: LLM to Go

All LLM-accelerated porting now targets Go instead of Scala/Akka. The 6-step pipeline remains, but translation patterns are updated:

## Translation Patterns

| Source Pattern | Go Target Pattern |
| --- | --- |
| Node.js Express Routes | Go net/http + chi/gorilla router handlers |
| Node.js Event Emitters | Go channels + goroutines |
| Mongoose/Sequelize ORM | Go sqlx/pgx with typed queries |
| Python Django ORM | Go sqlx/pgx with typed queries |
| Python Django Views | Go HTTP handlers |
| Akka Actors | Go goroutines + channels + context cancellation |
| Akka Persistence (Event Sourcing) | Go event store pattern with PostgreSQL |
| Akka HTTP Routes | Go net/http handlers |
| Akka Streams | Go channels + pipeline pattern |
| Play Framework Controllers | Go HTTP handlers |
| Kafka Consumers (JVM) | Go confluent-kafka-go / segmentio/kafka-go |
| Java Storm Topologies | Go Kafka consumers + processing pipelines |
| C# .NET Controllers | Go HTTP handlers |
| PHP Laravel/Symfony | Go HTTP handlers + middleware |
| Flink Jobs (Stella only) | Retained as-is (Stella stays Scala/Flink) |

## 6-Step Porting Pipeline (Updated for Go)

Step 1 - Extract: Identify business logic modules in source codebase. Isolate domain rules from framework boilerplate. Map API contracts, data schemas, and event flows.

Step 2 - Specify: Generate formal specifications from extracted logic. Document input/output contracts, state transitions, error conditions, and edge cases.

Step 3 - Translate: Use Claude/Codex to translate specifications into idiomatic Go. Target Go patterns: struct methods, interfaces, goroutines, channels, context propagation, error returns.

Step 4 - Test: Generate comprehensive test suites alongside translated code. Use Go table-driven tests. Achieve behavioral equivalence with source system.

Step 5 - Integrate: Wire translated Go services into the microservices mesh. Connect Kafka topics, configure gRPC endpoints, set up service discovery.

Step 6 - Document: For compliance-critical modules, generate Logic Mapping Matrix showing regulators how old approved logic maps to new Go code. Produce Behavioral Equivalence Test Suite, Change Impact Assessment, and Audit Trail.

# Revised Gap Disposition (55 Gaps)

All 55 audit gaps are reclassified under the Go microservices architecture with the 7 directives applied:

| Disposition | Count | Description |  |
| --- | --- | --- | --- |
| LLM Port to Go | 22 | Translate Node/Python/Java/Scala business logic into Go via Claude/Codex |  |
| Deploy as Microservice | 5 | Stella/Waysun: deploy as independent microservice, AI-refactor for modernization |  |
| Extract + Port to Go | 4 | SBTech Akka code: extract domain logic, translate to Go |  |
| Build New in Go | 15 | Greenfield Go microservices for core IP (market engine, SGP, settlement, social) |  |
| Buy Externally | 3 | Observability, Customer Support, and (fallback) A/B Testing |  |
| Deploy Temp + Sunset | 1 | Strapi CMS free community tier, sunset at Month 6 |  |
| Port or Free Tier | 1 | A/B Testing: LLM-port from SportNation or use Unleash/Flagsmith OSS |  |
| Expand Existing | 3 | Partial coverage exists in Phoenix, needs extension in Go |  |
| Defer | 1 | Play+ prepaid card: defer until user base justifies |  |
| Total | 55 |  |  |

# Platform-by-Platform Porting Plan

Each Phase 4 platform's approach is updated to target Go:

| # | Platform | Approach | Gaps | Weeks | Notes |
| --- | --- | --- | --- | --- | --- |
| A | GSTech (Node.js/Express) | LLM Port to Go | 15 | 35-45 | Express routes become Go HTTP handlers. Mongoose models become Go structs with sqlx. Node event emitters become Go channels. Covers: retention engine, notification hub, analytics pipeline, promotion engine, CRM integration. |
| B | Stella/Waysun (Scala/Flink) | Deploy as Microservice | 5 | 8-12 | EXCEPTION: Stella RETAINS Scala/Flink stack. Deployed as independent microservice. AI-assisted refactoring modernizes Akka patterns and aligns Kafka schemas with Phoenix topics. |
| C | RMX Rewards (Python/Django) | LLM Port to Go | 2 | 5-7 | Django ORM queries become Go sqlx. Django views become Go handlers. Rewards calculation and loyalty tier logic translated. Small, well-contained codebase. |
| D | SBTech (Akka) | Extract + Port to Go | 3 | 10-14 | Akka actors become Go goroutines. Akka persistence patterns become Go event store. Price pump and data consumer logic extracted. Already in Akka, so domain extraction is straightforward. |
| E | Cloud Infra (K8s/Helm) | Buy Externally (Observability) | 2 | 2-3 | Observability goes to managed service. K8s/Helm templates adapted for Go microservice deployments. |
| F | Strapi CMS (Node.js) | Deploy Temp + Sunset | 1 | 2-3 | Free community Strapi deployed immediately. By Month 6, replaced by phoenix-cms Go microservice with headless CMS API. |
| G | Argyll Video (Flask/Java) | LLM Port to Go | 1 | 4-6 | Flask orchestration routes become Go handlers. Video processing pipeline translated. Smallest porting effort. |
| H | Flip Leaderboard (Java/Storm) | Extract + Port to Go | 1 | 1-2 | Storm topology ranking algorithms extracted. Translated to Go pipeline pattern. Core algorithm is language-agnostic. |
| I | SportNation (React/Strapi) | Port or Free Tier | 1 | 2-3 | A/B testing and feature flag logic either LLM-ported to Go or replaced with Unleash/Flagsmith OSS. |

# Buy Externally Decisions

Three capability areas are confirmed as external purchases, removing them from the engineering backlog:

| Area | Capabilities | Options | Est. Cost | Rationale |
| --- | --- | --- | --- | --- |
| Observability | Monitoring, alerting, distributed tracing, log aggregation, APM | Grafana Cloud (free tier) or Datadog | $0-400/mo | Eliminates 4-6 weeks of self-hosted Prometheus/Grafana/Loki/Tempo build. Go services emit OpenTelemetry-compatible metrics natively. |
| Customer Support | Ticketing, live chat, knowledge base, customer communication | Intercom, Zendesk, or Freshdesk | $50-300/mo | Focus engineering on core prediction market IP. Standard support tooling is commodity. Integrate via Go webhook handlers. |
| A/B Testing (Fallback) | Feature flags, experiment management, rollout controls | Unleash OSS or Flagsmith Community | $0/mo | Only if LLM-porting from SportNation proves impractical. OSS solutions provide core feature flagging without SaaS cost. |

Total External Spend: $50-700/month ($600-8,400/year). This compares to the $137,000-300,000/year SaaS burden from the original Strategy Rethink (Document 3), representing a 95-98% reduction.

# Revised Timeline

The Go refactoring adds approximately 15-20% to porting effort (learning a new target vs porting into a known stack), but this is offset by eliminating Scala/Akka operational complexity and faster iteration cycles once Go services are running.

| Phase | Timeline | Focus | Activities | Deliverables |
| --- | --- | --- | --- | --- |
| Phase 1 | Weeks 1-4 | Foundation | Set up Go microservice template, CI/CD pipeline, shared libraries (logging, auth, Kafka, gRPC). Deploy Strapi free community. Deploy Stella as microservice. Set up external observability. | Go template, Strapi live, Stella live, observability active |
| Phase 2 | Weeks 3-8 | Core Porting | LLM-port Phoenix betting engine, wallet, and user management from Scala to Go. These are the highest-value, most critical services. | phoenix-betting-engine, phoenix-wallet, phoenix-user live |
| Phase 3 | Weeks 6-14 | Market Engine | Build SGP/parlay engine, liability management, and odds calculation as greenfield Go services. Port event processing from Scala. | phoenix-market-engine, phoenix-events live |
| Phase 4 | Weeks 10-20 | GSTech Porting | LLM-port retention, notifications, analytics, promotions, and CRM from Node.js to Go. Largest single porting effort. | phoenix-retention, phoenix-analytics, phoenix-notification live |
| Phase 5 | Weeks 14-22 | Compliance + Settlement | LLM-port AML/compliance from Scala + GSTech to Go with compliance documentation generation. Build settlement engine. | phoenix-compliance, phoenix-settlement live |
| Phase 6 | Weeks 18-26 | Social + Leaderboards | Port Flip algorithms, build social features, copy trading, friend challenges in Go. | phoenix-social live |
| Phase 7 | Weeks 20-28 | SBTech + RMX | Extract and port SBTech Akka code and RMX rewards to Go. | SBTech and RMX logic integrated |
| Phase 8 | Weeks 22-26 | CMS Migration | Build phoenix-cms Go microservice. Migrate content from Strapi. Sunset Strapi. | Strapi sunset, phoenix-cms live |
| Phase 9 | Weeks 24-30 | A/B + Polish | Port or deploy A/B testing. Integration testing, performance tuning, edge case resolution. | A/B testing live, system hardened |
| Phase 10 | Weeks 28-36 | Launch Prep | Full system testing, compliance audit, load testing, documentation, launch readiness review. | Production-ready platform |

# Effort Summary

Revised estimates accounting for the Go target and microservices architecture:

| Work Stream | Engineer-Weeks | Notes |
| --- | --- | --- |
| LLM Port to Go (GSTech) | 35-45 | Largest effort; 15 gaps, Node.js to Go |
| LLM Port to Go (Scala core) | 25-35 | Betting, wallet, user, events, compliance from Scala |
| Deploy Stella as Microservice | 8-12 | AI-refactor, Kafka schema alignment, deployment |
| SBTech Extract + Port to Go | 10-14 | Akka to Go translation |
| RMX Port to Go | 5-7 | Django to Go, small codebase |
| Greenfield Go (Market, Settlement, Social) | 30-40 | Core IP, no source to port from |
| Strapi Deploy + CMS Migration | 4-6 | Deploy free tier, build Go replacement |
| A/B Testing Port/Deploy | 2-3 | Port or OSS deploy |
| Argyll Video Port | 4-6 | Flask to Go |
| Flip Leaderboard Port | 1-2 | Algorithm extraction |
| Infrastructure + CI/CD | 6-8 | Go template, pipelines, external integrations |
| Integration Testing + Launch Prep | 8-10 | System-wide testing, compliance, documentation |
| TOTAL | ~138-188 | 36-week timeline with overlapping phases |

## Cost Comparison Across Documents

| Metric | Doc 3 (Rethink) | Doc 4 (AI-First) | Doc 5 (Alignment) | Doc 6 (Definitive) |
| --- | --- | --- | --- | --- |
| Engineer-Weeks | 107.5 | ~85 | ~77-83 | ~138-188 |
| Annual SaaS Cost | $137-300K/yr | $5-25K/yr | $12-40K/yr | $0.6-8.4K/yr |
| Timeline | N/A | 34 weeks | ~34 weeks | 36 weeks |
| Backend Language | Scala/Akka | Scala/Akka | Scala/Akka | Go |
| Architecture | Hybrid | Monolith+ | Monolith+ | Microservices |
| Stella Approach | Deploy | Deploy+Absorb | Deploy+Sunset | Independent Microservice |
| Strapi Approach | Deploy | Deploy | 12-mo sunset | 6-mo sunset (free tier) |

The Go refactoring increases engineer-weeks by approximately 60-120% over Document 4, but eliminates virtually all SaaS spend, provides a simpler operational model (single-language microservices), dramatically reduces hiring difficulty, and positions the platform for long-term maintainability and performance.

# Risks and Mitigations

| Risk | Severity | Description | Mitigation |
| --- | --- | --- | --- |
| Go Porting Fidelity | HIGH | LLM translation from Scala/Akka to Go may miss subtle concurrency semantics (actor supervision trees, event sourcing guarantees) | Behavioral equivalence test suites generated alongside every port. Code archaeology extracts formal specifications before translation begins. Manual review for compliance-critical paths. |
| Increased Effort | MODERATE | 138-188 engineer-weeks is ~60-120% more than the 85-week Scala-target estimate | Offset by: faster Go iteration cycles, simpler debugging, smaller container images, no JVM tuning. Long-term maintenance costs are significantly lower. |
| Stella Integration Complexity | MODERATE | Stella (Scala/Flink) must communicate with Go services, creating a polyglot boundary | Kafka provides language-agnostic async communication. gRPC provides typed sync contracts. The boundary is well-defined and narrow. |
| 6-Month Strapi Sunset | MODERATE | Building a Go CMS replacement in 6 months while doing other work is aggressive | CMS is a well-understood domain. Headless CMS API in Go is straightforward. If needed, extend to 9 months. |
| Compliance Documentation for Go | MODERATE | Regulators approved the original Scala/Node implementations. New Go code needs re-approval | Logic Mapping Matrix shows 1:1 correspondence between old and new code. Behavioral equivalence tests prove identical outputs. Generated compliance documentation accompanies every port. |
| Single-Language Risk | LOW | Committing entirely to Go creates technology lock-in | Go is backed by Google, has massive community adoption, and is the dominant language for cloud-native infrastructure. Risk is minimal compared to Scala/Akka ecosystem shrinkage. |

# Decision Log

Complete record of strategic decisions across all documents, showing the evolution of thinking:

| Area | Doc 1-2 | Doc 3 | Doc 4 | Doc 5 | Doc 6 (Final) | Authority |
| --- | --- | --- | --- | --- | --- | --- |
| Backend Language | Scala/Akka (existing) | Scala/Akka | Scala/Akka | Scala/Akka + Go gateway | Go (full refactor) | Directive #5 |
| Architecture | Monolith | Monolith | Monolith+ | Monolith+ hybrid | Microservices | Directive #1 |
| Stella | Not considered | Deploy | Deploy+Refactor | Deploy then absorb (12mo) | Independent microservice | Directive #1 |
| Strapi | Not considered | 3rd party SaaS | Deploy as-is | Deploy, 12-mo sunset | Free tier, 6-mo sunset | Directive #2 |
| Observability | Not considered | Self-host | Self-host | Self-host, re-eval at Mo.6 | Buy externally | Directive #3 |
| Customer Support | Not considered | SaaS ($24-120K/yr) | Buy externally | Buy externally | Buy externally | Directive #4 |
| A/B Testing | Not considered | SaaS | Buy externally | Buy, port later | Port or free tier | Directive #6 |
| Porting Method | Manual | Manual | LLM (synthetic) | LLM + code archaeology | LLM + code archaeology | Directive #7 |
| SaaS Annual Cost | N/A | $137-300K | $5-25K | $12-40K | $0.6-8.4K | Cumulative |

# Immediate Next Steps

1. Go Microservice Template: Create a production-grade Go service template with standard middleware (auth, logging, tracing, health checks), Kafka consumer/producer, gRPC server/client, PostgreSQL connection, and Docker build. This template becomes the scaffold for all 12+ Go services.

2. Stella Deployment: Deploy Stella as an independent microservice with Kafka topic alignment to Phoenix. Validate event flow between Stella and the Go gateway.

3. Strapi Free Community: Deploy Strapi free community edition for immediate CMS needs. Begin documenting content models for the Month-6 migration.

4. External Service Setup: Set up observability (Grafana Cloud or equivalent) and customer support (Intercom/Zendesk). Configure Go services to emit OpenTelemetry metrics.

5. First LLM Port (Proof of Concept): Select one bounded context (recommended: phoenix-wallet) and execute the full 6-step porting pipeline from Scala to Go. This validates the methodology before scaling to all services.

6. Compliance Preparation: For the first ported module, generate the full compliance documentation suite (Logic Mapping Matrix, Behavioral Equivalence Tests, Change Impact Assessment) and validate with regulatory counsel.